# Test Plan – E-Commerce Web Application (Practice Project)

## 1. Introduction

This Test Plan document describes the testing approach, scope, resources, schedule, and activities for manual testing of the E-Commerce Web Application (Sauce Demo Shopify Store – Practice Project). 
The purpose of this document is to define how testing will be performed to ensure the quality, reliability, and usability of the application before release.

## 2. Objective

The objective of this test plan is to validate that the E-Commerce application meets the defined functional and non-functional requirements. 
Testing aims to identify defects early, ensure stable user flows, and confirm that the application performs consistently across supported browsers and devices.

## 3. Scope of Testing

In-Scope:
• User Registration and Login
• Product Catalog and Search
• Product Details Page
• Cart Management
• Checkout Flow with Simulated Payment
• Order History
• Profile Management
• UI/UX, Cross-Browser, Responsive Testing
• Basic Accessibility and Security Testing

Out-of-Scope:
• Real Payment Gateway Integration
• Admin Product Management
• Performance and Load Testing (Advanced)
• Third-party integrations

## 4. Test Types

The following testing types will be performed:
• Functional Testing
• UI Testing
• Usability Testing
• Cross-Browser Compatibility Testing
• Responsive Testing
• Accessibility Testing (Basic)
• Regression Testing
• Exploratory Testing
• Negative and Boundary Testing
• Session Management and Basic Security Testing

## 5. Test Environment

• Application URL: Dev/Staging Environment
• Browsers: Chrome (latest), Firefox (latest), Edge (latest), Safari (latest)
• Devices: Desktop, Tablet, Mobile (using browser dev tools and physical device if available)
• Test Data: Dummy user accounts and product data
• Database: Read-only access for simulated SQL validations

## 6. Test Tools

• Test Case Management: MS Excel / Google Sheets
• Defect Tracking: Jira (Practice) / Excel
• API Validation: Postman
• Database Validation: SQL Client
• Browser Developer Tools

## 7. Test Approach

Testing will be conducted manually following a requirement-based approach.
Each requirement will be mapped to test scenarios and test cases.
Smoke testing will be executed for critical flows followed by detailed functional and regression testing.
Exploratory testing sessions will be conducted to uncover usability and edge-case issues.

## 8. Entry Criteria

• Requirements finalized and approved
• Test environment available and stable
• Test data prepared
• Test cases reviewed and approved

## 9. Exit Criteria

• 100% execution of planned test cases
• 95% pass rate for critical test cases
• All Critical and High severity defects closed
• Regression testing completed successfully
• Test Summary Report approved

## 10. Defect Management

All defects will be logged in Jira/Excel with complete details including steps to reproduce, severity, priority, screenshots, and environment details.
Defects will be tracked until closure in collaboration with developers.

## 11. Roles and Responsibilities

• QA Engineer: Test case design, execution, defect logging
• Test Lead: Test planning, review, reporting
• Developer: Defect fixing and unit testing

## 12. Risks and Mitigation

Risk: Unstable test environment
Mitigation: Perform sanity testing before execution

Risk: Limited test data
Mitigation: Use multiple dummy datasets

Risk: Browser-specific issues
Mitigation: Early cross-browser testing

## 13. Deliverables

• Test Plan
• Test Scenarios
• Test Cases
• Defect Reports
• RTM
• Test Summary Report