# Test Summary Report – E-Commerce Web Application (Practice Project)

## 1. Introduction

This Test Summary Report provides an overall assessment of the testing activities conducted for the E-Commerce Web Application (Sauce Demo Shopify Store – Practice Project). It summarizes the scope, execution results, defect status, risks, and recommendations, and serves as a formal test closure document.

## 2. Scope of Testing

Manual testing was executed on the Staging environment covering the following modules:
• Authentication (Signup, Login, Session Handling)
• Product Catalog & Search
• Cart Management
• Checkout & Simulated Payments
• Orders & Order History
• UI/UX, Cross-Browser, and Responsive Behavior

Testing was performed across desktop, tablet, and mobile breakpoints using supported browsers.

## 3. Test Execution Summary

Total Test Cases Executed: 150
• Passed: 128
• Failed: 17
• Blocked: 5

Critical business flows such as Login, Add to Cart, and Checkout were executed multiple times during regression cycles to ensure stability.

## 4. Defect Summary

A total of 25 defects were identified and logged during the test execution phase.

Defect Breakdown:
• Critical: 6
• Major: 10
• Medium: 6
• Low: 3

Critical defects were primarily related to checkout flow stability and security vulnerabilities.

## 5. Test Coverage

All functional requirements defined in the Functional Requirements Document (FRD) were fully covered by corresponding test cases.
UI and responsive testing was successfully executed across three breakpoints: Desktop, Tablet, and Mobile.
Cross-browser testing was completed for Chrome, Firefox, and Edge.

## 6. Outstanding Risks & Issues

The following high-risk issues remain open and require immediate attention:

• Checkout page loses state on browser back navigation, posing a double-payment risk (Critical).
• SQL injection vulnerability identified in address input fields (Critical).

These issues must be resolved before production deployment.

## 7. Recommendations

It is recommended to:
• Prioritize fixing all Critical and Major defects.
• Perform focused regression testing on Checkout and Cart modules after fixes.
• Conduct additional security testing to address injection vulnerabilities.
• Perform an accessibility audit to improve compliance and usability.
• Execute final sanity testing before release sign-off.

## 8. Test Closure Status

Based on the current test results, the application is NOT recommended for production release until all Critical defects are resolved and regression testing is successfully completed.

Once the above conditions are met, final sign-off can be provided.

## 9. Sign-Off

QA Engineer: ______________________
Test Lead: ______________________
Date: ______________________